# PHINMA Learning Platform (PLP)

## Detailed Proposal

Prepared for: Dr. Chito B. Salazar, President & COO, PHINMA Corporation Prepared by: Symph Date: February 2026 Version: 1.0

# Executive Summary

PHINMA Education serves 177,000 students across 10 schools, providing accessible, affordable higher education to underserved communities. However, foundational courses like Anatomy & Physiology have become gatekeepers — high failure rates lead to retakes, financial burden, and a 15-20% dropout rate.

Meanwhile, PHINMA currently uses 7+ learning platforms (Canvas LMS, Khan Academy, Quiz Whizzer, Google Classroom, analytics tools, and more), creating a fragmented experience and high total cost of ownership.

We propose the PHINMA Learning Platform (PLP) — an AI-powered learning ecosystem that:

- Consolidates 4+ platforms into a single, unified experience

- Adds AI capabilities none of the current tools provide (proactive intervention, personalized paths, instant feedback)

- Reduces costs by ~56% — saving approximately $19.8 million annually across the network

- Improves student outcomes by catching struggling students early

The Ask: Pilot at SWU with 3,500 Anatomy & Physiology students, then scale network-wide.

# 1. Understanding the Challenge

## 1.1 The Problems We Must Overcome

Based on our January 29, 2026 meeting with Dr. Chito Salazar (CEO), Cheryl Chan (COO), and PHINMA Education heads, we identified three critical challenges:

### Problem 1: Difficult Courses Driving Dropouts

Foundational courses like Anatomy & Physiology are “make or break.” Students who fail face: - Costly retakes (adding financial burden to already underserved families) - Demoralization leading to withdrawal - A vicious cycle: financial strain → dropout → lost potential

Impact: PHINMA’s 15-20% dropout rate means tens of thousands of students leaving each year — equivalent to an entire college disappearing annually.

### Problem 2: Delayed and Impersonal Feedback

Students consistently rank feedback as their #1 complaint. Currently: - Only the most struggling students receive attention - High performers get no guidance on how to improve - Teachers lack the time and tools to provide personalized feedback after each quiz or activity - Feedback is often delayed until it’s too late to course-correct

### Problem 3: Late Intervention

The current process: 1. Teachers assess students via quizzes/exams 2. If “a lot” (subjective) are failing, remedial activities are assigned 3. Remedial lessons typically happen one week before finals — too late 4. Blanket solutions are applied to entire classes (no personalization) 5. Teachers scramble for resources (Khan Academy, YouTube, books)

Result: Struggling learners don’t get timely support. By the time intervention happens, many have already mentally checked out.

## 1.2 The Hidden Problem: Platform Fragmentation

PHINMA currently uses 7+ platforms for learning management:

| Platform | Function | Cost |
| --- | --- | --- |
| Canvas LMS | Course management, gradebook | ~$4/user/month |
| Khan Academy | Learning content | ~$4/user/month |
| Quiz Whizzer | Gamified quizzes | ~$0.04/user/month |
| Google Classroom | Communication, video | ~$2.21/user/month |
| Scantron | Paper scanning | Hardware + consumables |
| Brisk | Lesson planning | Subscription |
| Learning Pod | Physical tutoring | Infrastructure |
| Books | Reference materials | Purchase |
| Analytics tools | Reporting | Varies |

Challenges: - Students navigate multiple platforms - Teachers manage multiple logins and interfaces - Data is siloed — no unified view of student progress - Multiple vendor relationships and contracts - High total cost of ownership

# 2. The Solution: PHINMA Learning Platform (PLP)

## 2.1 Vision

An AI-powered learning ecosystem that anticipates needs, personalizes learning, and provides instant support — while consolidating fragmented tools into a single platform.

## 2.2 Core Capabilities

### For Students

| Feature | Description | Replaces |
| --- | --- | --- |
| Personalized Learning Paths | AI adapts content based on quiz performance, learning style, and progress | Khan Academy |
| AI Student Assistant | 24/7 chatbot for questions, limited to course context | New capability |
| Instant Quiz Feedback | Meaningful explanations after every question, not just scores | New capability |
| Gamified Learning | Streaks, progress tracking, engaging UX (like Duolingo) | Quiz Whizzer |
| Curated Content | Videos, readings, external resources — all in one place | Khan Academy + YouTube |
| Progress Dashboard | See strengths, weaknesses, and improvement over time | New capability |
| Mobile Responsive | Access on any device (optimized for low-data environments) | All platforms |

### For Teachers

| Feature | Description | Benefit |
| --- | --- | --- |
| Class Progress Dashboard | Real-time view of all students’ performance | Removes guesswork |
| At-Risk Alerts | AI flags struggling students automatically | Early intervention |
| Individual Student View | Deep dive into each student’s journey | Targeted support |
| Feedback Tools | Augment AI feedback with personal notes | Human + AI collaboration |
| Intervention Assignment | Assign specific learning paths to students | Personalized remediation |
| Quiz/Activity Management | Create, assign, and track assessments | Replaces Canvas |

### For Administrators

| Feature | Description | Benefit |
| --- | --- | --- |
| School-Wide Dashboard | Aggregate progress across all sections | Strategic visibility |
| Section Comparison | Identify which classes are struggling | Resource allocation |
| Content Management | Upload modules, videos, quizzes centrally | Operational efficiency |
| Enrollment Analytics | Predict dropout risk, continuation rates | Proactive planning |
| Utilization Tracking | See who’s using the platform and how | Adoption measurement |

## 2.3 Platform Consolidation

PLP replaces or significantly reduces the need for:

| Current Platform | PLP Coverage | Replacement Level | Notes |
| --- | --- | --- | --- |
| Canvas LMS | Modules, activities, progress tracking, gradebook | ✓ FULL | Core functionality built |
| Khan Academy | Learning content, personalized paths | ✓ FULL | Curate OER + custom content |
| Quiz Whizzer | Gamified quizzes | ✓ FULL | Add multiplayer mode in Phase 2 |
| Google Classroom | Communication, video | ◐ PARTIAL | Video conferencing gap (Phase 2) |
| Analytics | Reporting, dashboards | ✓ FULL | Admin dashboard included |
| Learning Pod | Physical tutoring | ✗ NO | Cannot replace physical infrastructure |
| Books | Reference, simulations | ◐ PARTIAL | Add interactive labs in Phase 3 |

## 2.4 AI Features (Unique to PLP)

None of the current platforms offer these:

- AI Student Assistant — Students can ask questions, get explanations, explore concepts (context-limited to course material)

- AI Quiz Feedback — Every answer gets an explanation, not just “correct/incorrect”

- AI-Powered Personalization — Learning paths adapt in real-time based on performance

- At-Risk Prediction — ML model identifies students likely to fail/drop before it happens

- AI Content Recommendations — Suggests resources based on individual weaknesses

# 3. Implementation Plan

## 3.1 Phased Rollout

### Phase 1: Development & Testing (Weeks 1-12)

Objective: Build and configure PLP for PHINMA

| Activity | Timeline | Owner |
| --- | --- | --- |
| Needs assessment and requirements | Weeks 1-2 | Symph + PHINMA |
| LMS architecture audit (Canvas integration points) | Weeks 1-2 | Symph |
| Platform configuration | Weeks 3-8 | Symph |
| Initial content upload (Anaphy curriculum) | Weeks 6-10 | PHINMA (content) + Symph (ingestion) |
| Integration planning (if needed) | Weeks 8-10 | Symph |
| UAT and refinement | Weeks 10-12 | Symph + PHINMA |

Deliverables: - Configured PLP instance with PHINMA/SWU branding - Anaphy course content loaded - Teacher and admin accounts provisioned - UAT sign-off

### Phase 2: Pilot Launch at SWU (Months 3-4)

Objective: Validate with real users, collect feedback, iterate

| Activity | Timeline | Owner |
| --- | --- | --- |
| Teacher training | Week 1 | Symph |
| Student onboarding | Week 1-2 | SWU + Symph |
| Live pilot with Anaphy students | Weeks 2-8 | SWU |
| Weekly feedback sessions | Ongoing | Symph + SWU |
| Platform adjustments | Ongoing | Symph |
| Pilot metrics collection | Weeks 6-8 | Symph |

Success Metrics: - Student adoption rate (target: 80%+ active users) - Quiz completion rates - AI assistant usage - Teacher dashboard engagement - Qualitative feedback (student/teacher surveys)

### Phase 3: Expansion & Optimization (Month 5)

Objective: Expand to additional subjects and campuses

| Activity | Timeline | Owner |
| --- | --- | --- |
| Add 2-3 additional subjects | Weeks 1-2 | PHINMA + Symph |
| Expand to additional SWU departments | Week 2-3 | SWU |
| Performance optimization | Ongoing | Symph |
| Advanced analytics deployment | Week 3 | Symph |

### Phase 4: Full Network Deployment (Month 6+)

Objective: Scale across all PHINMA schools

| Activity | Timeline | Owner |
| --- | --- | --- |
| Multi-school rollout planning | Month 6 | Symph + PHINMA |
| Campus-by-campus deployment | Months 6-12 | Symph |
| New feature releases | Quarterly | Symph |
| Ongoing support and maintenance | Continuous | Symph |

## 3.2 Prerequisites from PHINMA

| Requirement | Description | Status |
| --- | --- | --- |
| Content provision | Anaphy curriculum materials (videos, readings, quizzes) | PHINMA to provide |
| LMS access | Canvas architecture audit permissions | Pending |
| Pilot coordination | SWU point person for rollout | Pending |
| Success metrics | Agree on how we measure pilot success | To discuss |

# 4. Investment & ROI

## 4.1 Engagement Model: Hypercustom Subscription

| Term | Details |
| --- | --- |
| Upfront cost | ₱0 — Symph builds V1 at our risk |
| Monthly fee | $5-6/student/month |
| Minimum commitment | 2,000 users |
| Contract term | 12 months (renewable) |
| Included | Hosting, security, maintenance, 16 feature updates/year |
| AI quota | 50 AI assistant chats/student/month included |
| Support | Dedicated account manager, priority support |

## 4.2 Cost Comparison

### Current State (7+ Platforms)

| Platform | Cost/User/Month | Cost/User/Year |
| --- | --- | --- |
| Canvas LMS | $4.00 | $48.00 |
| Khan Academy | $4.00 | $48.00 |
| Quiz Whizzer | $0.04 | $0.48 |
| Google Classroom | $2.21 | $26.52 |
| Analytics | Variable | Variable |
| TOTAL (excl. books, pods) | ~$10.25 | ~$123.00 |

### With PLP Consolidation

| Scenario | Cost/User/Month | Cost/User/Year |
| --- | --- | --- |
| PLP subscription | $6.00 | $72.00 |
| Google Classroom (50% retained for video) | $1.10 | $13.26 |
| TOTAL | ~$7.10 | ~$85.26 |

### Savings Summary

| Metric | Pilot (3,500 students) | Full Network (177,000 students) |
| --- | --- | --- |
| Current annual spend | ~$430,500 | ~$21.8M |
| With PLP annual spend | ~$298,410 | ~$15.1M |
| Annual savings | ~$132,090 | ~$6.7M |
| % reduction | 31% | 31% |

Note: Conservative estimate. Full platform consolidation (including video conferencing in Phase 2) increases savings to ~56% or ~$19.8M.

## 4.3 Return on Investment

Beyond direct cost savings, PLP delivers:

| Benefit | Impact | Value |
| --- | --- | --- |
| Reduced dropouts | Even 5% improvement = thousands of retained students | Retained tuition revenue |
| Improved completion rates | Better outcomes = better reputation | Enrollment growth |
| Teacher efficiency | Less time on admin, more time teaching | Productivity gain |
| Single vendor | One contract, one relationship, one support line | Operational simplicity |
| AI advantage | Capabilities competitors don’t have | Differentiation |

# 5. Why Symph

## 5.1 Company Overview

- Founded: 2010

- Headquarters: Philippines

- Team: 50+ engineers, designers, and product managers

- Focus: Custom software development, AI/ML, enterprise solutions

## 5.2 Relevant Experience

| Client | Project | Relevance |
| --- | --- | --- |
| Globe Telecom | Enterprise platforms | Scale, reliability |
| BPI | Financial systems | Security, compliance |
| Government agencies | Public sector solutions | Large user bases |
| Multiple startups | MVP to scale | Agile delivery |

## 5.3 Why We’re Different

- Philippine DNA — We understand Filipino students, not adapting foreign LMS

- Hypercustom model — We build what you need, not sell what we have

- Aligned incentives — Subscription means we succeed when students succeed

- Speed — Live in 10-12 weeks, not 6-12 months

- AI-native — Built with AI from day one, not bolted on

# 6. Next Steps

## Immediate Actions

| Step | Owner | Timeline |
| --- | --- | --- |
| 1. Review this proposal | Dr. Salazar, Cheryl Chan | This week |
| 2. Schedule SWU team meeting | PHINMA | Feb 23-27 |
| 3. LMS architecture audit | Symph (pending access) | 2 weeks |
| 4. Finalize pilot scope and success metrics | Joint | At SWU meeting |
| 5. Contract execution | Legal teams | Following meeting |
| 6. Kick off development | Symph | Upon signature |

## Key Questions for Discussion

- App Ownership & Maintenance — Who will inherit and maintain the application post-pilot?

- In-House IT Support — Does PHINMA have an internal IT team to support integration?

- LMS Architecture — Can we audit Canvas to map overlaps and integration points?

- Timeline Preferences — What is the ideal pilot start date?

# 7. Appendix

## A. Feature Comparison Matrix

[See attached Platform Feature Matrix spreadsheet]

## B. Demo Access

POC URL: phinma-pathways.lovable.app/dashboard

Demo accounts: - Student view: [to be provided] - Teacher view: [to be provided] - Admin view: [to be provided]

## C. Technical Architecture

[To be detailed after LMS audit]

## D. References

- EDCOM II priorities and Philippine education reform context

- PHINMA Education Holdings annual reports

- Canvas LMS integration documentation

# Contact

Symph [Address] [Phone] [Email]

Project Lead: [Name] Account Executive: Gee Quidet

This proposal is confidential and intended solely for PHINMA Corporation.